### 1. Project Charter

Project Name: Helix – Time & Growth Tracker

Date: May 24th, 2025

Author: Stanley Laguerre

#### 1.1 Vision Statement

Helix empowers users to visualize their personal growth by transforming scattered efforts into a structured, evolving journey. Like the DNA helix, it provides the foundational framework to track, analyze, and optimize how time is invested in skills, hobbies, and projects—turning daily actions into a spiral of progress.

#### 1.2 Objectives

- Provide a visual calendar to map time allocation across activities.

- Enable users to log sessions with emotion-driven feedback (emoji ratings and optional notes).

- Highlight patterns in consistency, focus, and abandonment to foster self-awareness.

- Build a tool that feels like a personal growth companion, not just a tracker.

#### 1.3 Core Problem

Users lack clarity on how their time investments translate into long-term progress. Traditional trackers focus on rigid metrics (steps, calories), ignoring the emotional and qualitative aspects of growth.

#### 1.4 Success Criteria

- MVP Launch: 20 active users in 3 months (friends, early adopters).

- User Feedback: 80% describe the app as "intuitive" and "visually motivating."

- User Retention: 40% of users log activities weekly after 1 month.

- Avg. Rating: 4.5+ stars (focus on "motivational" and "insightful" feedback).

#### 1.5 Key Stakeholders

- Primary: Solo developers, hobbyists, side-project creators.

- Secondary: Educators, coaches, freelancers.

#### 1.6 Risks

- User Engagement: Risk of abandonment if logging feels tedious.

Mitigation: Gamified ratings (emojis) and instant visual feedback (calendar).

- Data Overload: Users may feel overwhelmed by metrics.

Mitigation: Focus on simplicity (color-coded calendar first, graphs later).