Product Name: Helix

#### Phase 1: MVP (3-4 Weeks)

| Feature | Description |
| --- | --- |
| Google OAuth | Quick sign-in with Google. |
| Custom Activities | Create activities with name, color, optional goals. |
| Session Logging | Manual time entry + emoji ratings (😞 😐 😊 🤩) + notes. |
| Helix Calendar | Color-coded daily blocks showing time allocation. |
| Basic Dashboard | Pie chart of weekly time distribution. |

#### Phase 2: Polish & Retention (2 Weeks Post-MVP)

- Pie Chart: Weekly/monthly time distribution

- Streaks & Notifications: "5-day coding streak! Keep going!"

- Predefined Tags: #Learning, #Health, #Creative.

- Export Data: CSV/PDF reports.

#### Phase 3: Social & Growth (Flexible Timeline)

- Shared Goals: Collaborate on group projects (e.g., "Learn Python with peers").

- Progress Sharing: Post achievements to social media.

#### Phase 4: AI & Expansion (Flexible timeline)

- AI Insights: "Your guitar practice peaks on Sundays—try mornings!"

- Mobile App: React Native version.